Scrum Meeting 2

Date: 18/02/2026

Time: 1 hour

Previous SL - Marko Turicanin

Current SL - Alex Negoescu

Next SL – Andre Liu

Attendees:

Marko Turicanin

André Liu

Alex Negoescu

Luigi Del Valle.

What was done?

- Andre did API

- Marko has started testing the login and registration feature

- Rest of the team has started developing each of their user stories

Tasks

The goal of sprint 2 is to see what we have done so far.

Deliverables:

- Working registration and login.

- Course List

- Course tracking

- Demo video

Our 6 user stories that I think are mandatory for completion by the 25th are:

IBM Integration: Andre has started API implementation for IBM skills to build.

Database: postgreSQL

Direct implementation from IBM skills website

Issue Board (Updated):

Login and register user story has been moved to testing.

Everyone should know what user stories they will be completing due for the 25th Feb.

Meeting Summary:

We used this meeting to check up on the progress of each user's story and evaluate our next steps. Most members have started developing, and login and register has already been moved into the testing phase. By the next meeting we aim to have all of our current user stories tested and done.

Communication plan:

Daily standups - Whatsapp

Scrum (Check-in) (week beginning 16th) - Wednesday

ROLES

- Register and login (ISSUE 11 - L) - Marko

- View dashboard/all courses (ISSUE 13 - L) - Femi, Hollist & Alex (Collaborating)

- Searching and filtering courses (Bonus) (ISSUE 12 - M) - Luigi

- Track current status (start/pause) (ISSUE 15 - M ) - Alex

- Track course completion (ISSUE 14 - S) Marko

- Updating the user profile (ISSUE 16 - S) - any

- XS = Very simple (2-4 hours)

- S = Simple (half day)

- M = Medium (1-2 days)

- L = Large/Complex (3-4 days)

- XL = Very large (4-5+ days)