# Scrum Meeting 4 - Sprint 1 Final Review

Date: 24th February 2026
 Time: 1 hour
 Previous SL: André Liu
 Current SL: Luigi Del Valle
 Next SL: Marko Turicanin (Sprint 2)

## Attendees:

·       Marko Turicanin

·       André Liu

·       Alex Negoescu

·       Luigi Del Valle

## What Was Done Since Last Meeting:

·       Marko successfully pushed login, registration, and created a layout for the dashboard including a button to direct the user to a page to view courses and be linked to the course categories through the IBM website (user story 13)

·       André is integrating all components into the backend folder as well as his user stories which includes updating the profile features.

·       Lugi has completed the search and filter courses user story so that users can search for courses they have started or completed and update this accordingly.

·       Alex is integrating his user story which allows a user to send feedback through the Webapp.

·       Mostly all mandatory user stories have been moved to awaiting approval on our scrum board, with a few currently in the testing stage.

·       Demo video in preparation as it has currently been delayed from communication issues with other members.

## Sprint 1 Status:

user stories that have been completed and tested:

- Issue #11: Login and Registration (Marko) - ✓ Complete

- Issue #13: View a dashboard with user information and check out IBM categories with their courses (Marko) -  Testing

- Issue #12 Searching and filtering courses - ✓ Complete

- Issue #17 User wanting to keep track on what courses they have completed - Testing

- Dashboard displays up-to-date user information and navigation to each page (ALL)  Testing

- Issue #16 User profile management page - Testing

- Support page implemented for user feedback  - Testing

- All features tested and working as intended - Testing

## Issues and Blockers:

Two team members have not  yet completed their assigned user stories despite multiple follow-ups, therefore some user stories are still in testing as we have had to complete these between the four of us.

## By the end of the scrum (Ready for Submission):

- ✓ Working registration and login with password hashing

- ✓ Dashboard with user profile display

- ✓ Courses page with IBM SkillsBuild categories

- ✓ Search and filter page for courses

- ✓ Account management page for user account working

- ✓ Support/feedback page

- ✓ User manual (basic version)

- ✓ Demo video in development (10-15 minutes)

- ✓ Scrum board screenshots uploaded

- ✓ Code pushed to GitLab main branch

## Conclusion:

- Sprint 1 submission deadline: 25th February 2026 12:00 PM

- Sprint 2 lab: 27th February

·       Focus for Sprint 2: Polish existing features + mandatory user stories including any extra for higher marks.

·       Implement stricter communication and scrum meeting attendance.